# APE Cohort Based Cycles Plan

A controlled approach to initial APE intake and selected Official student retakes

Purpose. Replace the current all-student APE reset with an explicit cohort model. New Applicant accounts enter the initial APE route, while Official students are included only when the clinic selects a required College and Year-level cohort.

# Decision Summary

| Area | Approved direction |
| --- | --- |
| Applicant intake | All active Applicant student accounts receive an initial APE record in a new cycle. Documents can be submitted immediately. |
| Official retakes | The clinic explicitly selects Official cohorts by College and Year level. Official students are never included automatically. |
| Access status | Applicant clearance continues to unlock Official access. Official retakers remain Official throughout the retake process. |
| Examinations | The clinic schedules examinations by section. Sections larger than 60 are split across multiple days; no day may exceed 60 students. |
| Existing cycle | Leave the current active cycle unchanged. Apply the cohort model only to future cycles. |

# Implementation Plan

## 1. Cohort and record model

Add cohort records under each APE cycle: one Applicant intake cohort and one or more clinic-selected Official retake cohorts.

Store an immutable membership snapshot for every APE record, including its track, College, Year level, and selection time, so historical reporting remains accurate after a student changes program or year.

Use the existing Departments to Programs hierarchy as the College source and the school-year enrollment snapshot as the Official cohort source.

Prevent duplicate APE records for the same student in the same cycle, while retaining the cohort that created the record.

## 2. New cycle start workflow

Step 1: staff set the academic year and compliance dates.

Step 2: show the automatic Applicant intake count and explain that those accounts can begin document submission immediately.

Step 3: staff optionally select one or more College and Year-level combinations for Official retakes.

Step 4: show an exact, searchable roster preview with separate counts for Applicants and each Official retake cohort.

Step 5: require a final confirmation that states the total number of APE records to be created before the cycle is opened.

## 3. Patient and clinic workflow

Applicants follow the existing initial APE flow. Final clearance promotes them from Applicant to Official access.

Official retakers receive APE requirements and clinic workflow tasks without losing appointment or Health Passport access.

Show the originating cohort and track in staff queues, record details, progress totals, exports, and activity history.

Keep examination scheduling clinic-controlled and section-based. Staff may split a section across days, but the scheduler must reject assignments that push a day above 60 students.

## 4. Data safety and auditability

Create and verify a database backup before the migration. Apply schema changes only through the project migration runner, then verify migration state and database integrity.

Do not alter the current active cycle or delete its records. Existing cycles retain their current history and reporting.

Audit the cycle setup, College and Year-level selections, generated roster, batch assignment, section splits, and reassignment actions with the responsible clinic user.

# Acceptance Tests

A new cycle creates an APE record for every active Applicant account and no unselected Official account.

A selected College and Year-level pair includes only active Official students with matching school-year enrollment data.

Official students outside the selected College and Year-level pairs receive no retake record.

Final Applicant clearance promotes access to Official; completing a retake does not change an Official account status.

Roster-preview counts exactly match the created APE records, and duplicate records are rejected.

A section larger than 60 can be split across examination days; any batch exceeding 60 is rejected.

Queues, reports, progress counts, and exported records retain correct cycle and cohort scope.

Migration, data integrity, staff APE routes, and the patient APE-status flow are verified after deployment.

# Implementation Boundaries

Included. Future APE cycles, initial Applicant intake, selected Official retakes, cohort-aware reporting, and section-based examination capacity controls. Not changed. The current active APE cycle, historical cycles, and the existing Applicant-to-Official clearance lifecycle.